## Slide 1: Business Continuity
Predict – Preempt – Protect

## Slide 2: Business Continuity
  Used to maintain the continuous operations of business critical functions in the event of a disaster
  Disaster Recovery
    Goal is to minimize the immediate effects of a disaster.
    Usually IT focused
  Continuity Planning
    Provides methods and procedures for long term outages and disasters
    It takes a broader approach to disaster recovery
  4 Main process steps for BCP
    Project scope and planning
    Business Impact assessment (BIA)
    Continuity planning
    Approval and Implementation

## Slide 3: Project Scope and Planning
First step in effective BCP
Involves 4 key work streams
  Structured analysis of business organization from crisis point of view
  Creation of BCP team with approval from senior management
  Resource availability assessment
  Legal and Regulatory requirement analysis

## Slide 4: Business Organization Analysis
First step is to perform an analysis of business organization to identify all critical departments and key stakeholders
  Operational departments that are responsible for core services
  Critical support services, responsible for upkeep of systems that support operational departments
  Senior executives and other key Individuals essential for ongoing business operations
This step provides necessary ground work to identify potential members of BCP team
It provides foundation for the business continuity process

## Slide 5: BCP Team Selection
The team should include at the minimum the following representatives
  Representatives from each of the organizational departments
  Representatives from key support departments
  IT representatives with technical expertise
  Security representatives with knowledge of BCP
  Legal representatives
  Senior Management representatives

## Slide 6: BCP Resource Requirements
Assess the resource required for 3 distinct functions
BCP Development:
  Team will require resources for BCP process development.
BCP Testing, training and maintenance:
  Will require hardware and software commitments, major commitment will be the people
BCP Implementation:
  Implementation will require a large amount of resources both from the HW/SW as well as human capital front
Human capital is the most significant resources consumed during a BCP process

## Slide 7: Business Impact Assessment
Also considered a functional analysis
Identifies the resources that are critical to the organization, the threats posed to the resources
Assess the likelihood that each threat will actually occur and the impact of those threats
The result helps in prioritizing the commitment of Business continuity resources to various risk exposures

## Slide 8: BIA - Steps
Select individuals for data gathering
Create data gathering technique
Identify company critical business functions
Identify the resources these functions depend on
Calculate how long these functions can survive without these resources
Identify vulnerabilities and threats to these functions
Calculate the risk for each different business function
Document and report the findings to managment

## Slide 9: Identify Priorities
1st step in BIA is to identify the business priorities
It involves creating a comprehensive list of business process and ranking them in order of importance
This is a qualitative process; to begin quantitative assessment, assign AV in monetary terms to each asset
Develop the Maximum Tolerable Downtime (MTD)
  Maximum time the business can be inoperable without causing irrecoverable damage to the business
Develop the Recovery Time Objective (RTO)
  Amount of time by which the business function can be recovered
GOAL – RTO must be less than MTD

## Slide 10: Risk Identification
Next step in BIA process
Risk comes in two forms : Man-made or Natural
The risk identification portion of the process is purely Qualitative
BCP team should not be concerned about likelihood or the amount of damage in this phase

## Slide 11: Likelihood Assessment
Follows the Risk Identification Phase
Identifies the likelihood that each risk will occur
It is expressed in ARO
ARO should be based on company history, professional experience of team members and advice from experts

## Slide 12: Impact Assessment
Most critical portion of BCP
Analyse the data gathered during risk identification and Likelihood assessment to determine what impact each one of the identified risks would have on the business

## Slide 13: Continuity Planning
Focuses on developing and implementing a continuity strategy to minimize the impact realized risks might have on protected assets
Strategy Development:
  Bridges the gap between BIA and continuity planning phases.
  Take the risks identified and determine which risks will be addressed by BCP

## Slide 14: BCP Policy
BCP policy benefits
  Ensures BCP professionals have a written continuity document to reference in the event of an emergency
  Provides historical record of the BCP that will be useful to future personnel
  Forces the team members to commit their thoughts to paper